PC-V Technical Documentation: Project Performance Report

This document provides a highly detailed mapping of the PC-V Form, with every field and sub-field exploded for maximum clarity.

───────────────────────────────────────────────────────────────────────────

# **Section 1 — Project Identification**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-1.1 | Project Name | \InputField\ | Official name of the completed project. | Punjab Solar Energy Optimization Project | PCN-1.1 |
| PC-V-1.2 | Project ID | Dropdown | Select Unique ProjectID | PRJ-2024-0010 | PCN-1.2 |
| PC-V-1.3 | Reporting Financial Year | \SelectField\ | e.g., 2024-25. | 2024-2025 | Local Form Entry |
| PC-V-1.4 | Year Number after Completion | \ButtonGroup\ | Selection from Year 1 to Year 5\. | 2024-2025 | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 2 — Objectives Achievement**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-2.1 | Objectives and Scope (PC-I) | \TextArea\ | Pre-filled from the approved technical proposal. | This project will solve energy scarcity in 5 remote villages through 10MW solar fields. | PC-I Linked |
| PC-V-2.2 | Accomplishments Relative to Objectives | \TextArea\ | Narrative description of actual results. | This project will solve energy scarcity in 5 remote villages through 10MW solar fields. | Local Form Entry |
| PC-V-2.3 | Impact Assessment Status | \RadioButtons\ | Fully met, Partially met, or Not met. | This project will solve energy scarcity in 5 remote villages through 10MW solar fields. | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 3 — Overall Recurring Cost Performance**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-3.1 | Overall Planned Cost | \InputField (Number)\ | Planned cost per annum (PKR Million). | 5000 | PC-I Linked |
| PC-V-3.2 | Overall Actual Cost | \InputField (Number)\ | Actual cost incurred per annum (PKR Million). | 5000 | Local Form Entry |
| PC-V-3.3 | Overall Cost Variance | \ReadOnly\ | Calculated difference (Actual \- Planned). | readonly | Local Form Entry |

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-3.4 | Component Name | \InputField\ | e.g. Salaries, Utilities, etc. | Dr. Tariq Mahmood | Local Form Entry |
| PC-V-3.5 | Component Planned Cost | \InputField (Number)\ | Planned amount for this component (M). | 5000 | PC-I Linked |
| PC-V-3.6 | Component Actual Cost | \InputField (Number)\ | Actual amount for this component (M). | 5000 | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 4 — Manpower Performance**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-4.1 | Staff Category | \SelectField\ | Administrative, Technical, Support, or Other. | Selected Valid Option | Local Form Entry |
| PC-V-4.2 | Designation | \InputField\ | Official job title. | Project Director | Local Form Entry |
| PC-V-4.3 | Planned Staffing | \InputField (Number)\ | Number of personnel planned in PC-I. | 42 | Local Form Entry |
| PC-V-4.4 | Actual Staffing | \InputField (Number)\ | Number of personnel actually deployed. | 42 | Local Form Entry |
| PC-V-4.5 | Manpower Variance | \ReadOnly\ | Difference between actual and planned count. | readonly | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 5 — Physical Output Analysis**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-5.1 | Output Item / Facility | \InputField\ | e.g. Roads constructed, Students enrolled. | Domain specific input | Local Form Entry |
| PC-V-5.2 | Unit of Measurement | \InputField\ | e.g. Km, Nos, Sqft. | Nos | Local Form Entry |
| PC-V-5.3 | Planned Quantity | \InputField (Number)\ | Target quantity reported in PC-I. | 42 | Local Form Entry |
| PC-V-5.4 | Actual Quantity | \InputField (Number)\ | Actual achieved quantity. | 42 | Local Form Entry |
| PC-V-5.5 | Output Variance | \ReadOnly\ | Difference between actual and planned qty. | readonly | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 6 — Project Income Analysis**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-6.1 | Source / Type of Income | \InputField\ | Revenue source description. | Domain specific input | Local Form Entry |
| PC-V-6.2 | Planned Income | \InputField (Number)\ | Expected income (Rs. Million). | 42 | Local Form Entry |
| PC-V-6.3 | Basis of Calculation | \InputField\ | Assumptions for the income estimate. | Domain specific input | Local Form Entry |
| PC-V-6.4 | Actual Income | \InputField (Number)\ | Realized income after completion (Rs. Million). | 42 | Local Form Entry |
| PC-V-6.5 | Income Variance | \ReadOnly\ | Difference (Actual \- Planned). | readonly | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 7 — Economic Benefits**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-7.1 | Benefit Description | \InputField\ | Qualitative benefit description. | Domain specific input | Local Form Entry |
| PC-V-7.2 | Measurement Unit | \InputField\ | Unit for quantifying benefits. | Nos | Local Form Entry |
| PC-V-7.3 | Planned Benefit Value | \InputField (Number)\ | Expected benefit as per PC-I. | 42 | Local Form Entry |
| PC-V-7.4 | Actual Benefit Value | \InputField (Number)\ | Realized benefit value. | 42 | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 8 — Social Benefits Analysis**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-8.1 | Benefit Description | \InputField\ | e.g. Poverty reduction, Access to health. | Domain specific input | Local Form Entry |
| PC-V-8.2 | Target Group | \InputField\ | Beneficiary demographic group. | 42 | Local Form Entry |
| PC-V-8.3 | Planned Target | \InputField\ | Qualitative or quantitative target. | 42 | Local Form Entry |
| PC-V-8.4 | Actual Achievement | \InputField\ | Reality observed post-completion. | 42 | Local Form Entry |
| PC-V-8.5 | Extent Met (%) | \InputField (Number)\ | Percent achievement (0-100). | 42 | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 9 — Climate Resilience Performance**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-9.1 | Adaptation Activity | \InputField\ | Description of adaptation measure. | Domain specific input | Local Form Entry |
| PC-V-9.2 | Planned Adaptation | \InputField\ | Target for adaptation activity. | Domain specific input | Local Form Entry |
| PC-V-9.3 | Actual Adaptation | \InputField\ | Achieved result. | Domain specific input | Local Form Entry |
| PC-V-9.4 | Adaptation Extent Met (%) | \InputField (Number)\ | Percent achievement. | 42 | Local Form Entry |

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-9.5 | Mitigation Activity | \InputField\ | Description of mitigation measure. | Domain specific input | Local Form Entry |
| PC-V-9.6 | Planned Mitigation | \InputField\ | Target for mitigation activity. | Domain specific input | Local Form Entry |
| PC-V-9.7 | Actual Mitigation | \InputField\ | Achieved result. | Domain specific input | Local Form Entry |
| PC-V-9.8 | Mitigation Extent Met (%) | \InputField (Number)\ | Percent achievement. | 42 | Local Form Entry |

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-9.9 | Disaster Occurred | \ToggleButton\ | YES / NO. | Yes | Local Form Entry |
| PC-V-9.10 | Risks & Mitigation Measures | \TextArea\ | (Mandatory if YES) Detail risks and responses. | General narrative text entry | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 10 — Cost per Unit Performance**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-10.1 | Unit Type / Definition | \InputField\ | e.g. Cost per km/student. | Nos | Local Form Entry |
| PC-V-10.2 | Planned Cost per Unit | \InputField (Number)\ | Estimated cost as per PC-I (PKR). | 5000 | PC-I Linked |
| PC-V-10.3 | Actual Cost per Unit | \InputField (Number)\ | Realized cost after project (PKR). | 5000 | Local Form Entry |
| PC-V-10.4 | Unit Cost Variance | \ReadOnly\ | Difference (Actual \- Planned). | readonly | Local Form Entry |
| PC-V-10.5 | Weighted Cost of Capital | \InputField (Number)\ | WACC percentage (%). | 5000 | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 11 — Operational Performance (Marketing)**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-11.1 | Marketing Strategy (PC-I) | \TextArea\ | Planned strategies as per proposal. | General narrative text entry | Local Form Entry |
| PC-V-11.2 | Signif. Differs from PC-I? | \ToggleButton\ | YES / NO. | Yes | Local Form Entry |
| PC-V-11.3 | Details of Strategy Changes | \TextArea\ | (Mandatory if YES) Explain changes. | General narrative text entry | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 12 — Maintenance Management**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-12.1 | Maintenance Arrangements | \TextArea\ | Plans/budgets for asset maintenance. | General narrative text entry | Local Form Entry |
| PC-V-12.2 | Maintenance Performed? | \ToggleButton\ | YES / NO. | Yes | Local Form Entry |
| PC-V-12.3 | Reasons for Non-Performance | \TextArea\ | (Mandatory if NO) Detail reasons. | General narrative text entry | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 13 — Output Targets Achievement**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-13.1 | Targets Achieved? | \RadioButtons\ | Yes, No, or Partially. | 42 | Local Form Entry |
| PC-V-13.2 | Reasons for Shortfall | \TextArea\ | (Mandatory if No/Partially) Explain reasons. | General narrative text entry | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 14 — Lessons Learned**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-14.1 | Project Operation | \TextArea\ | Operation stage insights. | General narrative text entry | Local Form Entry |
| PC-V-14.2 | Maintenance Strategy | \TextArea\ | Maintenance effectiveness insights. | General narrative text entry | Local Form Entry |
| PC-V-14.3 | Marketing Strategy | \TextArea\ | Marketing outcome insights. | General narrative text entry | Local Form Entry |
| PC-V-14.4 | Managerial Management | \TextArea\ | Organizational/management insights. | General narrative text entry | Local Form Entry |
| PC-V-14.5 | Climate Resilience | \TextArea\ | Resilience and maladaptation insights. | General narrative text entry | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 15 — Project Management Changes**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-15.1 | Changes Occurred? | \ToggleButton\ | YES / NO. | Yes | Local Form Entry |
| PC-V-15.2 | Justification for Changes | \TextArea\ | Explain reasons for replacements. | This project will solve energy scarcity in 5 remote villages through 10MW solar fields. | Local Form Entry |

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-15.3 | Personnel Name | \InputField\ | Full name of the officer. | Dr. Tariq Mahmood | Local Form Entry |
| PC-V-15.4 | Designation | \InputField\ | Official rank/title. | Project Director | Local Form Entry |
| PC-V-15.5 | Date of Change | \InputField (Date)\ | mm/dd/yyyy | 15-Aug-2024 | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 16 — Suggestions for Improvement**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-16.1 | Comprehensive Suggestions | \TextArea (Large)\ | Improvements based on performance. | General narrative text entry | Local Form Entry |

───────────────────────────────────────────────────────────────────────────

# **Section 17 — Submission Details**

| Sr. No. | Information Required | Input Component | Expected Data / Business Rules | Example | Relation |
| --- | --- | --- | --- | --- | --- |
| PC-V-17.1 | Name of Reporting Officer | \InputField\ | Full name of the officer. | Dr. Tariq Mahmood | Local Form Entry |
| PC-V-17.2 | Designation | \InputField\ | Official rank. | Project Director | Local Form Entry |
| PC-V-17.3 | Date of Reporting | \InputField (Date)\ | mm/dd/yyyy | 15-Aug-2024 | Local Form Entry |
| PC-V-17.4 | Telephone Number | \InputField\ | Official contact number. | +92-42-99000000 | Local Form Entry |
| PC-V-17.5 | Email Address | \InputField (Email)\ | Official contact email. | tariq@punjab.gov.pk | Local Form Entry |
| PC-V-17.6 | Signature / Stamp | \FileUpload\ | Image of the official stamp/signature. | project_scope.pdf | Local Form Entry |